## Slide 1
Backend Resilience
& Attack Agent
October assignment
Make the backend and its data robust enough for us to confidently start onboarding customers.
The attack agent is the tool —
not the product.
Its job is to deliberately challenge the backend and expose where data can become inconsistent, fragile, stale, duplicated or difficult to recover.
COMMERCIAL READINESS
DATA INTEGRITY
Notes: [Sources]
handover-1.html — baseline assignment and platform seams, lines 707–748.

## Slide 2
01 · PURPOSE
Why build the attack agent?
We already know many of the joins are implicit. October is about proving and hardening them.
1
Define what must stay true
State ownership, durability, relationships, contracts, retries, concurrency and recovery.
2
Attack those assumptions
Create duplicates, retries, race conditions, timeouts, restarts, invalid sequences and partial failures.
3
Turn findings into protection
Fix the underlying weakness, rerun the scenario and keep it as a regression test.
Notes: [Sources]
handover-1.html — “joins between them” framing and known seam issues, lines 707–748.

## Slide 3
02 · SCOPE
What should the agent challenge?
Focus: backend infrastructure and data quality — not scanner/collector functionality or product UX.
Data integrity
Duplicates · orphaned relationships · stale state · contradictory records
Failure behaviour
Partial writes · retries · timeouts · interrupted operations
Concurrency
Race conditions · simultaneous updates · idempotency
Durability
Restart · redeploy · instance change · persistent state
Contracts
API/schema drift · invalid sequences · consumer mismatch
Traceability
Request → logs → DB mutation → audit → resulting state
Notes: [Sources]
handover-1.html — known examples: request tracing, API contracts, single-process assumptions, readiness and durability, lines 716–748.
handover-1.html — runtime and data stores, lines 780–856 and 1018–1037.

## Slide 4
03 · WORKING MODEL
The October loop
The agent should continuously turn uncertainty into evidence, fixes and repeatable protection.
DEFINE
Invariant
→
ATTACK
Challenge
→
EXPOSE
Gap
→
FIX
Root cause
→
RE-ATTACK
Verify
→
KEEP
Regression test
Example: “A retry must not create duplicate state.” → send the same write repeatedly after a timeout → inspect resulting state → fix idempotency → rerun → keep the test.
Notes: [Sources]
Source: October assignment wording agreed in conversation; grounded in handover-1.html seam findings.

## Slide 5
04 · DEFINITION OF DONE
What must be true by 31 October?
A clear end state, not an open-ended infrastructure programme.
✓
Working attack capability
Reusable against selected real backend flows.
✓
Critical invariants defined
We know what must always remain true.
✓
Used on the real backend
Applied to live backend flows.
✓
Critical findings fixed
And retained as repeatable regression tests.
✓
Data remains trustworthy
Through retries, failures, restarts and concurrency.
✓
Problems are traceable
We can determine what happened and why.
✓
Operational resilience improved
Deploys and instance changes do not silently damage data.
✓
Remaining risk is explicit
Documented and prioritised before onboarding clients.
Notes: [Sources]
handover-1.html — request traceability target, lines 1131–1176.
handover-1.html — existing infrastructure gaps and explicit “done when” criteria, lines 1080–1320.

## Slide 6
05 · END STATE
What success looks like
The final deliverable is a more robust platform — the agent is how we prove it.
“We have actively tried to break the backend, fixed the important weaknesses we found, and have a repeatable way of continuing to challenge the platform as it evolves.”
Acceptance demo
Run a representative backend flow → introduce retries / concurrency / failure → verify resulting data is correct, durable and traceable → show the retained regression scenario.
Notes: [Sources]
handover-1.html — platform engineering baseline measured against dev, lines 680–704.

## Slide 7
06 · TECHNOLOGY STACK
Technology stack
Three frontend surfaces share a Python backend and common infrastructure.
Backend core
API & data FastAPI/Uvicorn, Pydantic, SQLAlchemy/Alembic, PostgreSQL, MongoDB, Redis
Jobs & HTTP Celery/Kombu, HTTPX/Requests/Tenacity
Security & ops Crypto/auth, Structlog/Prometheus, cloud integrations, threat intel, optional AI providers
Backend quality
Pytest, Black, Ruff, Mypy, Pre-commit, Bandit, Safety
Infrastructure & BFF
PostgreSQL, MongoDB, Redis, Mailpit, Docker Compose, Celery workers. Python BFF uses the server's Poetry environment.
Authenticated tenant
Next.js/React/TypeScript, TanStack Query, Auth0, Zod, Framer Motion, Recharts, Lucide, design system/tokens, OpenTelemetry
Quality: Vitest, Testing Library, Playwright, Axe, Lighthouse, Storybook
Public www & onboarding
Next.js/React/TypeScript, Zod, LRU Cache, design system/tokens, Tailwind/PostCSS
Quality & deploy: Playwright, Axe, Testing Library, OpenNext Cloudflare
Shared design system
React peers, clsx, elkjs, Lucide, Recharts, TypeScript
Quality: Vitest, Testing Library, jsdom
7
BACKEND REPOSITORY https://github.com/Sthinggaard/platform-backend.git

## Slide 8
06 · TECHNOLOGY STACK
User Story: Platform Security Test Agent
As a software engineer, I want to create a test agent that interacts with the platform through CRUD operations, so that we can test platform security and resilience.
Acceptance Criteria
Can perform CRUD operations against the platform APIs.
Can simulate normal user behaviour.
Can simulate misuse and abnormal behaviour.
Can generate controlled high-volume traffic to test platform resilience and protections.
Can test invalid requests and unauthorized operations.
Can be configured to control request volume and behaviour.
Can be executed from the terminal.
Records test results, errors, and rejected requests.
Definition of Done
Agent implemented and runnable from the terminal.
Normal and misuse scenarios implemented.
Controlled high-volume testing supported.
Results are logged and reviewable.
Automated tests cover the core functionality.
Basic usage is documented.
7